INFRASTRUCTURE RESOURCE REPORT — GRAND VISION Infrastructure Resource Report Grand Vision v2.0 · Richard Uzor — May 2026 · Devstrike Digital Limited

01 — PHILOSOPHY

Start on free tiers. Upgrade when metrics demand it — not when assumptions suggest it. Every upgrade trigger is explicitly defined in this document.

02 — FULL RESOURCE STACK ACROSS PHASES

| Resource | Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- | --- |
| Vercel (frontend) | Free | ₦32k/mo | ₦80k/mo |
| Railway (API + DB) | Free | ₦40k/mo | ₦96k/mo |
| Cloudflare R2 | ~₦3k/mo | ₦12k/mo | ₦48k/mo |
| Upstash Redis | N/A | Free | ₦24k/mo |
| WebSocket (Ably) | N/A | N/A | ₦48k/mo |
| Resend (email) | Free | ₦32k/mo | ₦80k/mo |
| FCM (push) | Free | Free | Free |
| OpenAI embeddings | N/A | N/A | ₦48k/mo |
| Sentry | Free | Free | ₦42k/mo |
| Plausible | ~₦14k/mo | ₦14k/mo | ₦30k/mo |
| TOTAL | ~₦20k/mo | ~₦130k/mo | ~₦600k/mo |

03 — UPGRADE TRIGGER SUMMARY

| Vercel Hobby → Pro | Bandwidth > 80GB/month or team > 1 developer |
| --- | --- |

| Railway free → paid | API CPU > 70% sustained, or free credit exhausted |
| --- | --- |

| PostgreSQL shared → dedicated | Row count > 500,000 or daily writes > 50,000 |
| --- | --- |

| Resend free → paid | Monthly emails > 2,400 |
| --- | --- |

| Upstash free → paid | Daily cache commands > 8,000 |
| --- | --- |

| Add WebSocket server | Phase 3 fellowship rooms launch |
| --- | --- |

| Add read replica | Read:write ratio > 10:1 or GET P95 > 100ms |
| --- | --- |

04 — DISASTER RECOVERY

| DB backups | Daily automated via Railway. 30-day retention from Phase 2. |
| --- | --- |

| RTO | Phase 1–2: 4 hours. Phase 3: 1 hour. |
| --- | --- |

| RPO | Phase 1–2: 24 hours. Phase 3: 1 hour (WAL streaming). |
| --- | --- |

| Incident response | Sentry alert → team WhatsApp → triage 15min → status page 30min → post-mortem 48hrs. |
| --- | --- |

WaMPaS · Infrastructure Resource Report — Grand Vision · Devstrike Digital Limited · Confidential whatmypastorsaid.com · Prepared by Richard Uzor