FINANCIAL SPECIFICATION — PHASE 1 Financial Specification — Phase 1 The Archive MVP v2.0 · Richard Uzor — May 2026 · Devstrike Digital Limited

01 — PHASE 1 FINANCIAL POSITION

Phase 1 generates zero revenue. It is a deliberate investment phase. Introducing monetisation before critical mass dilutes trust and slows adoption.

Rule Do not introduce any paid feature until Phase 1 KPIs are met: 1,000 messages, 500 users, confirmed WhatsApp referral loop.

02 — PHASE 1 MONTHLY COSTS

| Item | Provider | Tier | Monthly Cost |
| --- | --- | --- | --- |
| Frontend hosting | Vercel | Hobby (free) | ₦0 |
| API + DB | Railway | Starter (free, $5 credit) | ₦0–₦2,000 |
| Object storage | Cloudflare R2 | Pay-as-you-go | ₦2,000–₦4,000 |
| Email | Resend | Free (3,000/mo) | ₦0 |
| Analytics | Plausible | Starter ($9/mo) | ₦14,400 |
| Error tracking | Sentry | Free tier | ₦0 |
| Domain (amortised) | Namecheap | Annual | ₦1,500 |
| TOTAL |  |  | ₦18,000–₦25,000 |

03 — PHASE 1 BUDGET

| 4-month infrastructure | ₦100,000 |
| --- | --- |

| Design tools / Figma | ₦20,000 |
| --- | --- |

| Initial church outreach | ₦50,000 |
| --- | --- |

| Legal / registration | ₦30,000–₦80,000 |
| --- | --- |

| Contingency (20%) | ₦40,000 |
| --- | --- |

| TOTAL PHASE 1 BUDGET | ₦240,000–₦290,000 |
| --- | --- |

04 — PHASE 1 FINANCIAL MILESTONES

| Milestone | Target Month | Signal |
| --- | --- | --- |
| First 100 messages | Month 1 | Core loop working |
| First 1,000 messages | Month 3 | Archive has credible depth |
| WhatsApp referral confirmed | Month 2 | Share card loop working |
| Phase 1 complete | Month 4 | All KPIs met — begin Phase 2 prep |

WaMPaS · Financial Specification — Phase 1 · Devstrike Digital Limited · Confidential whatmypastorsaid.com · Prepared by Richard Uzor