INFRASTRUCTURE RESOURCE REPORT — PHASE 3 Infrastructure Report — Phase 3 Full Social Platform v2.0 · Richard Uzor — May 2026 · Devstrike Digital Limited

01 — PHASE 3 FOCUS

Phase 3 introduces the WebSocket layer for real-time social features, a database read replica for scale, and OpenAI embedding generation for AI semantic search.

02 — NEW PHASE 3 RESOURCES

WebSocket Server Ably (managed) Tier: Usage-based Cost: ₦32,000–₦64,000/month Powers real-time messaging in fellowship rooms, live prayer sessions, and DMs. Nigerian PoPs reduce latency. Trigger: Ably free: 200 concurrent connections. Upgrade when concurrency regularly > 160.

Database Read Replica Railway PostgreSQL replica Tier: ~$15–$20/month Cost: ₦24,000–₦32,000/month All GET requests routed to replica. Improves browse performance as archive grows to 250,000+ messages. Trigger: Add when read:write ratio > 10:1 or GET P95 > 100ms.

AI Embedding Service OpenAI text-embedding-3-small Tier: Usage-based (~$0.02/1M tokens) Cost: ₦32,000–₦64,000/month Generates vector embeddings for every new message post. Powers semantic search. Trigger: Cost scales linearly. At 250,000 messages: ~₦2,500 one-time. Monthly cost is new posts only.

Upstash Redis (paid) Upstash Redis Tier: Pay-per-use Cost: ₦16,000–₦32,000/month Now critical: WebSocket presence, live session state, feed personalisation cache, premium status cache. Trigger: Upgrade from free when daily commands > 8,000.

03 — PHASE 3 COST SUMMARY

| Item | Monthly Cost |
| --- | --- |
| Vercel Pro Team | ₦80,000 |
| Railway (API + DB + replica + workers) | ₦96,000–₦120,000 |
| WebSocket (Ably) | ₦32,000–₦64,000 |
| Cloudflare R2 + CDN Pro | ₦56,000–₦80,000 |
| Upstash Redis | ₦16,000–₦32,000 |
| Resend Business | ₦64,000–₦96,000 |
| OpenAI embeddings | ₦32,000–₦64,000 |
| Sentry Team | ₦42,000 |
| Plausible Business | ₦30,000 |
| TOTAL | ₦448,000–₦608,000/month |

Cost vs Revenue Phase 3 infra cost of ~₦550,000/month against projected revenue of ₦4,000,000+ = 14% cost ratio. Well within healthy SaaS margins.

WaMPaS · Infrastructure Resource Report — Phase 3 · Devstrike Digital Limited · Confidential whatmypastorsaid.com · Prepared by Richard Uzor